}

Definición Proyecto APT

Asignatura Capstone

- PARTE I

1. Antecedentes Personales

A continuación, se presenta una tabla en la que debes completar la información solicitada.

| Nombre estudiante | - Benjamín Bustamante Quintana - Felipe Morales Figueroa |
| --- | --- |
| Rut | - 21.686.880-3 - 21.126.622-8 |
| Carrera | Ingeniería en informática |
| Sede | Puente Alto |

2. Descripción Proyecto APT

En la descripción debes señalar brevemente el nombre de tu proyecto APT y las competencias del perfil de egreso que vas a poner en práctica. Si en tu carrera están definidas las áreas de desempeño, también menciona a qué áreas de desempeño está vinculado el proyecto.

| Nombre del proyecto | Sifarm |
| --- | --- |
| Área (s) de desempeño(s) | Progradation web and Development of escritoires |
| Competencias | - Preparation of documentation for project management. - Development of a web-based software solution and achievement of the established objectives. - Database model development and programming. |

3. Fundamentación Proyecto APT

A continuación, se presentan distintos campos que debes completar con la información solicitada. Esta sección busca que describas en detalle tu proyecto y justifiques su relevancia y pertinencia.

| Relevancia del proyecto APT | The Farmax pharmacy is a business that has grown exponentially over time, starting as a family business, over time they expanded and today have 3 branches in different communities. Given this and wanting to expand their business even more, they contacted us to to be able to create a system to be aware of the inventory they have in each branch, they also ask us to create a website to also sell online in order to increase their sales even more. The selection of the theme is due to the fact that it allows the development of a warehouse inventory management, sales and dispatch shipping project, through a website and a desktop application that facilitates the product management and shipping processes. This theme is relevant in the labor field, since it can provide an improvement to companies dedicated to the distribution and storage of products. The project will seek to provide a system that allows managing the products of the different locations that the pharmacy has in its warehouses. |
| --- | --- |
| Descripción del Proyecto APT | The objective of the project is to improve the organization of the company “El Bodegón”. What this organization encompasses will be the management of stored products, distribution, product location and product withdrawal through a website. The objective of the project is to further enhance the growth that the farmax company has had. The project will have interoperability with webpay to guarantee the operation of payments. |
| Pertinencia del proyecto con el perfil de egreso | It is related in such a way that this APT project is a computer project, where it is necessary to apply the competencies mentioned in the graduation profile, such as, for example, requirements analysis, integration of computer systems, development of technological solutions, quality assurance, IT project management, etc. The selected competencies are essential to solve the problem to be worked on, since with them we can carry out the necessary documentation for the management of the project, such as the use of the software necessary for the creation of the system and the modeling of the database and its programming. |
| Relación con los intereses profesionales | Our professional interests are related to practical work, in the creation of computer systems, everything related to design, functionalities, databases, etc. The aspects of our professional interests that are reflected in the project are those mentioned above. This project is quite close to the reality that awaits us after graduating from the degree, therefore, carrying out this project will help us understand what the working world of computing is like and also how we should face it. |
| Factibilidad de desarrollo del Proyecto APT | The duration of the semester is approximately 3 months and the hours assigned to it are 5 hours per week. The materials required to carry out the solution are the following: Computer to make the documents and the computer system. Visual Studio Code (html, css and JavaScript) Apache Netbeans Java Django Framework version 4.2.4 with Python version 3.10.11, boostrap5 and SweetAlert2. Oracle Database SQL Developer 19c. Furthermore, there are no external factors that facilitate or hinder the project, since the case presented is fictitious. The development of this APT project can be carried out in approximately 3 months since it is not a very large project and the tools to use are familiar to the work group with some experience with said tools. |

- PARTE II

4. Objetivos

En este apartado debes definir objetivos generales y específicos del Proyecto APT. Es importante aclarar que los objetivos se deben plantear en forma clara, concisa y sin dar mayores explicaciones, es decir, deben entenderse por sí solos. Se sugiere redactarlos utilizando un verbo en infinitivo, pues ello obliga a precisar acciones concretas.

| Objetivo general | Develop a centralized inventory management system and an e-commerce platform for the Farmax pharmacy, which will optimize the operation of the three branches and increase sales. |
| --- | --- |
| Objetivos específicos | - Implement an inventory management system that provides real-time visibility of stock in all three branches. - Develop an integrated e-commerce platform that allows customers to make purchases online. - Facilitate staff training for the correct use of the new system. - Ensure interoperability between the inventory system and the dispatch system for efficient management of product delivery. |

5. Metodología

En el siguiente apartado deberás describir la metodología, propia de tu disciplina, que utilizarás para resolver el proyecto APT antes descrito, incluyendo las etapas y métodos de trabajo.

Descripción de la Metodología

A hybrid methodology will be used that combines traditional software engineering approaches with agile methodologies. The classical approach will be applied in detailed planning and design, ensuring a solid and well-documented foundation of the project. Subsequently, an agile approach will be implemented during the development and iteration phase, allowing for quick adaptations and flexibility in response to changes or discoveries during the process. The stages will include: Requirements Analysis: Identification and documentation of all client needs. System Design: Creation of detailed models and architectures. Iterative Development: Building the system in short cycles with continuous reviews. Testing: Execution of functionality, integration, and usability tests. Implementation and Training: Deployment of the system and training of personnel. Maintenance: Troubleshooting and post-implementation improvements.

6. Evidencias

A continuación, describe qué evidencias serán evaluadas en el informe de avance y en el informe final de tu proyecto APT. Estas evidencias deben ser acordadas con tu docente. Se entenderá por evidencia los productos que se desarrollen durante el proyecto y cuyo propósito sea visibilizar o documentar cómo se ha implementado el trabajo.

| Type of evidence (progress or final) | Name of evidence | Description | Justification |
| --- | --- | --- | --- |
| Progress | APT project definition | Document that defines the FFW project to be carried out. | Define the project to be worked on in this APT. |
| Progress | Articles of Incorporation | Initial document of the project phase that defines the limit that the project will have. | To know the limits that the project may have in its development. |
| Progress | ERS | Document specifying system requirements and project proposal | Show the proposal and requirements specifications of the project to be carried out. |
| Progress | System requirements | Document of the functional and non-functional requirements of the system. | Know the requirements of the system to realize the solution. |
| Progress | Gantt Chart | Project schedule. | Organize the dates for carrying out the project activities. |
| Progress | Widespread use cases | Document that describes the user's interactions with the system. | Present the user's interactions with the system. |
| Progress | Mockups | Graphic description of the project, i.e. a model with all the views of the project. | Present visually what the project looks like. |
| Progress | Architecture document (DAS) | Document related to the software architecture and that defines the quality requirements of the project. | Define the quality requirements of the system. |
| Progress | Business Process (TO-BE) | Business process with added improvements. | Define what the business will be like once the improvement (system) is implemented. |
| Progress | Data dictionary | Document that defines the terminologies used in the development of the project. | Translate technical words to the end user. |
| Progress | APT Development | Second phase of project definition | Define the development of the project at an intermediate stage. |
| Progress | Model Database | Model that indicates the interaction of the tables corresponding to the database. | Display the model to be used in the project database. |
| Progress | Creation of tables Database | Tables required for project implementation | It is necessary to create the database |
| Progress | PL/SQL queries | Consultations required for project implementation | It is necessary to invoke the tables correctly and optimally. |
| Progress | APT Final Report | Third phase of project definition | Deliver a report related to our APT |
| finally | 100% development of the system | Delivery of the development of 100% of the system with all the requirements fulfilled. | Delivery of the product to our customer |
| finally | Test plan | Define the performance of the system quality tests and the type of tests to be performed, together with the quality validation metrics. | Plan to develop the quality tests to be performed on the system. |
| finally | Matrix change control | Document that allows to manage the changes made in the project | Publicize the changes made |
| finally | Scope verification | Document presenting the project requirements fulfilled | To make known the requirements fulfilled |
| finally | User's manual | Document describing the use of the system | Provide the user with a guide for using the system. |
| finally | Closure report | Document that provides closure to the product realization process. | Provide closure to the development process |
| finally | APT presentation document | Última fase y entrega de nuestro documento APT | Present our APT |

7. Plan de Trabajo

En la siguiente tabla define la planificación de tu Proyecto APT de acuerdo a lo requerido.

| APT Project Work Plan |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competence or units of competence | Name of Activities/Tasks | Description Activities/Tasks | Recursos | Resources | Responsible | Observations |
| APT Project | Development of APT project definition | Propose a project that provides a solution to the problem raised. | Computer and document | 12-08-2026 to 17-08-2026. | The entire development team | What made this part easier is that the project was already defined in the final portfolio process. |
| Project management | Articles of Incorporation | Define the project's articles of incorporation. | Computer and document | 18-08-2026 to 24-08-2026. | The entire development team | What will facilitate this part are the documents that will be used as examples for the minutes. |
| Project management | Template requirement | Define the project requirements. | Computer and document | 18-08-2026 to 24-08-2026. | The entire development team | What will facilitate this part is the prior definition of the requirements. |
| Project management | ERS Report. | Define ERS report | Computer and document | 28-08-2026 to 01-09-2026. | The entire development team | What will facilitate is the use of the ERS template, and the ERS, performed in previous semesters. |
| Prototyping | Mockups | Making the model | Computer and internet (figma) | 28-08-2026 to 01-09-2026. | felipe | Helps determine the final design of the project. |
| Project management | Gantt Chart | Make a schedule for the activities | Computer and document | 25-08-2026 to 01-09-2026. | Benjamin | Define the dates of the activities to be carried out. |
| Project management | Extended use cases | Define the use cases of the project. | Computer and document | 04-09-2026 to 08-09-2026 | Felipe | What will facilitate this is the use of use cases that was done in the Architecture course. |
| Architecture | DAS document | Define the project architecture. | Computer and document | 11-09-2026 to 15-09-2026. | The entire development team | What will facilitate this is the use of the DAS document made in the Architecture course. |
| Business | Business process to-be document. | Define the business process that the project will have. | Computer, bizagi modeler and documents | 18-09-2026 to 22-09-2026. | Benjamin. | This will facilitate the use of models that we can use as examples already created in the BPM course. |
| Project management | Data dictionary | Define the terminologies used in the project. | Computer and document | 25-09-2026 to 29-09-2026 | The entire development team | This will facilitate the understanding of the above documents. |
| APT Project | APT Project Development | Second phase of project development and definition. | Computer and document | 25-09-2026 to 29-09-2026 | The entire development team | I would add a new development to our project proposal. |
| APT Project | APT Final Report | Third phase of project development and definition | Computer and document | 02-10-2026 to 03-10-2026 | The entire development team | This will make it easier to explain the previous documentations. |
| Databases | Development of the BD model together with the necessary scripts. | Development of the DB model, tables and PL/SQL queries | Computer, Oracle SQL Developer and Oracle 19c | 04-10-2026 to 10-10-2026 | felipe | Generate the database for the hosting of all the data necessary for the operation of the system. |
| Programming | 100% system development | Development of all system modules | Computer, Visual Studio Code, Django, Python, Bootstrap 5 y SweetAlert2 | 09-10-2026 to 17-11-2026 | The entire development team | Generate 100% of the system with all the functionalities described above. |
| Quality | Test plan | Define the quality tests that must prove the quality level of the project. | Computer and document | 20-11-2026 to 22-11-2026 | felipe | Test the quality level of the product |
| Quality | Change control matrix | Manage changes made during project development | Computer and document | 22-11-2026 to 24-11-2026 | felipe | This makes it easier to make changes during project development. |
| Quality | Scope verification | Verify if the project complies with the requirements | Computer and document | 27-11-2026 to 29-11-2026 | The entire development team | This makes it easier to check if the project complies with the request. |
| Project management | User manuals | Explain the use of the application to users. | Computer and document | 28-11-2026 to 07-12-2026 | benjamin | It makes it easier for the user to use the system without any problem. |
| Project management | Project closing document | To give closure to the project | Computer and document | 29-11-2026 to 08-12-2026 | benjamin | What we are granting is to terminate the project. |
| APT Project | APT presentation document | Presentation of our APT through a document | Computer and document | 29-11-2026 to 30-11-2026 | The entire development team | This makes it easier to explain our system |

8. Carta Gantt

Busca un formato de Carta Gantt que te acomode y organiza en este las actividades planificadas en el punto anterior considerando el periodo asignado para el desarrollo de tu Proyecto APT. Debes mantener la temporalidad del periodo académico en el desarrollo de las tres fases que contempla la Asignatura de Portafolio de Título.

| Actividad | Fase 1 |  |  |  | Fase 2 |  |  |  |  |  |  |  |  |  |  |  | Fase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | S 1 | S 2 | S 3 | S 4 | S 5 | S 6 | S 7 | S 8 | S 9 | S 10 | S 11 | S 12 | S 13 | S 14 | S 15 | S 16 |  | S 17 | S 18 |
| Desarrollo de definición de proyecto APT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Acta de Constitución de proyecto |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Plantilla de requerimiento |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Informe ERS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Mockups |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Matriz EDT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Carta Gantt |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Casos de uso extendido |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Documento DAS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Desarrollo de proyecto APT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Informe final APT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Desarrollo del modelo BD junto a los scripts necesarios |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Desarollo 100% del sistema |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Plan de pruebas |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Matriz control de cambios |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Verificación del alcance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Manuales de usuario |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Acta de cierre de proyecto |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Documento presentación APT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |